CALL ME MAYBE

Detailed Task Schedule & Study Guide

42 School  ·  Python / LLM  ·  18 Days

Project Summary Build a function calling system that uses constrained decoding to translate natural language into structured JSON function calls. The key challenge: make a small 0.6B parameter LLM output 100% valid JSON by restricting which tokens it can generate at each step.

## Project At a Glance

| 6 Phases | 29 Tasks | 18 Days | ~17.5h Total |
| --- | --- | --- | --- |
| Planning, Parser, Pipeline, Decoder, Quality, README | 3 per day average | Days 1–18 of your 62-day schedule | Including reading & testing time |

# Phase 1 — Planning & Setup

Days 1–3

| Task 1.1 Read subject & understand constrained decoding | Planning & Setup Days 1–3 Est: 0.5h |
| --- | --- |

Objective Fully understand what the project is asking you to build before writing a single line of code.

Step-by-step

- Read the full subject PDF from beginning to end — do not skip the AI instructions section.

- Highlight every constraint: no dspy, no huggingface, no transformers, no pytorch.

- Understand the key concept: constrained decoding guides the LLM token-by-token instead of prompting.

- Draw on paper: User prompt → Tokenizer → Input IDs → LLM → Logits → Constrained mask → Token selected → repeat.

- Write in your own words what "constrained decoding" means and why prompting alone is not reliable.

- Identify the 3 mandatory deliverables: parser, generation pipeline, output JSON file.

Watch out Many students read the subject and immediately start coding. Do not. Spend full time understanding the constrained decoding concept — it is the entire project.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Illustrated Guide to Transformers | Article | Visual explanation of tokenization and how LLMs generate tokens step by step |
| HuggingFace Tokenizer Docs | Documentation | Understand what tokens are, how BPE works, and what input_ids represent |
| Constrained Decoding Survey (arXiv) | Paper | Academic overview of why and how constrained decoding works for structured output |

| Task 1.2 Set up virtual env, install uv, numpy, pydantic | Planning & Setup Days 1–3 Est: 0.5h |
| --- | --- |

Objective Set up your project environment exactly as the subject requires so the reviewer can run uv sync.

Step-by-step

- Install uv: pip install uv (or follow official uv install guide).

- Create a new project: uv init call-me-maybe or set up pyproject.toml manually.

- Add dependencies: uv add numpy pydantic.

- Copy the llm_sdk folder provided with the subject into your project root (same level as src/).

- Create src/__init__.py and src/__main__.py so the project runs with: uv run python -m src.

- Test your setup: run uv sync and confirm no errors.

- Add a .gitignore with: __pycache__/, .mypy_cache/, .venv/, *.pyc

Watch out The reviewer will run uv sync — if your pyproject.toml is missing dependencies or the llm_sdk is not in the right place, evaluation fails immediately.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| uv official docs (astral.sh) | Documentation | Official guide for uv init, uv add, uv sync — read the Getting Started section |
| PEP 517 & pyproject.toml guide | Article | Understand how pyproject.toml works as a replacement for setup.py |
| Python packaging guide (packaging.python.org) | Documentation | Understand project structure: src/ layout, __init__.py, __main__.py |

| Task 1.3 Explore vocabulary JSON & llm_sdk structure | Planning & Setup Days 1–3 Est: 0.5h |
| --- | --- |

Objective Understand the SDK tools available and the vocabulary file format before you build the pipeline.

Step-by-step

- Open the llm_sdk package and read every file — do not use private methods (prefixed with _).

- Call get_path_to_vocabulary_json() and open the file — study its structure carefully.

- The vocabulary JSON maps token IDs to string tokens — note what special tokens look like.

- Run encode("hello world") and decode the result — understand the round-trip.

- Notice that tokens often include leading spaces (e.g. " world" not "world").

- Write a small test script: tokenize a sentence, print each token ID with its string, then decode back.

- Map out: which token IDs correspond to "{", "}", ":", """, digits, letters.

Watch out The vocabulary is the foundation of constrained decoding. If you do not understand which token IDs map to which characters, you cannot build the constraint mask.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Byte-Pair Encoding (BPE) Explained | Article | Understand why "world" and " world" are different tokens — critical for your mask logic |
| Qwen3 Model Card (HuggingFace) | Documentation | Read Qwen3 tokenizer specifics — helps you understand edge cases in the vocabulary |
| JSON Grammar reference (json.org) | Reference | Formal definition of valid JSON — use this to know exactly which tokens are valid at each position |

| Task 1.4 Study Qwen3-0.6B tokenizer encode/decode | Planning & Setup Days 1–3 Est: 0.5h |
| --- | --- |

Objective Build deep familiarity with encode() and decode() so there are no surprises during pipeline development.

Step-by-step

- Test encode() with: simple words, JSON strings, numbers, special chars like { } : " [ ].

- Check: does encode("1") give the same result as encode(" 1")? Note the difference.

- Test decode() on a list of IDs — confirm it reconstructs the original string.

- Test edge cases: empty string, string with newline, long string.

- Build a reverse lookup dictionary: {token_string: [list of token_ids]} from the vocabulary.

- Answer: which token IDs can start a JSON object? Which can be a digit? Which is a double quote?

- Document your findings in a notepad — you will use these facts constantly in the constraint mask.

Watch out The tokenizer is context-sensitive — "1" alone and "1" after a space may tokenize differently. Test everything before assuming.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Tokenizer Playground (tiktokenizer.vercel.app) | Tool | Interactive tool to see how text tokenizes — use it to test your intuitions |
| Andrej Karpathy: Let us build the GPT tokenizer (YouTube) | Video | Best visual explanation of how tokenizers work under the hood — 1 hour, worth every minute |
| SentencePiece paper | Paper | Background on subword tokenization used in models like Qwen — explains the space prefix convention |

| Task 1.5 Design architecture: pipeline, decoder, output | Planning & Setup Days 1–3 Est: 1h |
| --- | --- |

Objective Draw the full system design before coding so your classes are clean and well-organized.

Step-by-step

- Draw on paper: the 5 components of your system and how they connect.

- Component 1 — Parser: reads input files, returns typed Python objects using Pydantic.

- Component 2 — Vocabulary Map: builds token_id → string and string → [token_ids] lookups.

- Component 3 — Constrained Decoder: takes current JSON state and returns valid next token IDs.

- Component 4 — Generation Loop: calls LLM get_logits, applies mask, selects next token, repeats.

- Component 5 — Output Writer: collects results and writes valid JSON array to output file.

- Define your Pydantic models: FunctionParam, FunctionDef, FunctionCall, GenerationResult.

- Decide class names and file structure: parser.py, vocab.py, decoder.py, generator.py, writer.py.

Watch out Spending 1 hour on design saves 5 hours of refactoring. If you skip this, you will write tangled code that is hard to explain at peer review.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Pydantic v2 documentation | Documentation | Learn how to define validated models — required by the subject, used for all your typed data |
| Clean Architecture (Robert C. Martin) | Book chapter | Read the first 3 chapters for principles on separating concerns — apply them to your 5 components |
| Python project structure guide (Real Python) | Article | Best practice for organizing a Python project into modules — matches what the subject expects |

# Phase 2 — Parser & Input

Days 4–5

| Task 2.1 Parse function_definitions.json with Pydantic | Parser & Input Days 4–5 Est: 0.5h |
| --- | --- |

Objective Build a robust parser that loads function definitions into typed Pydantic models.

Step-by-step

- Define a Pydantic model: class ParameterDef(BaseModel): type: str

- Define: class FunctionDef(BaseModel): name: str, description: str, parameters: dict[str, ParameterDef], returns: ParameterDef

- Write a function load_function_defs(path: str) -> list[FunctionDef] that opens and parses the JSON.

- Use try/except around json.load() — raise a clear error if file is missing or malformed.

- Validate with Pydantic: model_validate() will raise ValidationError if structure is wrong — catch and re-raise with a clear message.

- Test: load the provided example file and print each function name and its parameters.

- Test edge cases: missing file, empty list, function with no parameters.

Watch out The subject says the input files may change at peer review. Do not hardcode any function names — your parser must work with any valid definitions file.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Pydantic v2: model_validate() docs | Documentation | Official guide for parsing JSON into Pydantic models — use model_validate(data) pattern |
| Python json module docs | Documentation | json.load() and json.loads() — understand how to handle JSONDecodeError |
| mypy with Pydantic guide | Article | Learn how to make mypy work with Pydantic models — required for lint to pass |

| Task 2.2 Parse function_calling_tests.json input file | Parser & Input Days 4–5 Est: 0.5h |
| --- | --- |

Objective Build a parser for the prompts input file with full error handling.

Step-by-step

- Define: class TestPrompt(BaseModel): prompt: str

- Write a function load_prompts(path: str) -> list[TestPrompt].

- Use the same error handling pattern as 2.1 — missing file, bad JSON, wrong structure.

- Support the --input CLI argument to specify a custom path (use argparse).

- Support the --functions_definition argument for the definitions file path.

- Support the --output argument for the output file path.

- Test: load the provided test file and print all prompts.

Watch out The CLI arguments are mandatory per the subject. The reviewer will test with custom paths — make sure argparse is implemented correctly.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Python argparse docs | Documentation | Official guide for building CLI argument parsing — implement --input, --output, --functions_definition |
| Python pathlib guide | Article | Use pathlib.Path for file paths — cleaner than string concatenation, works cross-platform |
| Pydantic validation errors guide | Documentation | How to catch and format ValidationError for user-friendly error messages |

| Task 2.3 Handle malformed JSON & missing files gracefully | Parser & Input Days 4–5 Est: 0.5h |
| --- | --- |

Objective Make your program never crash unexpectedly — every error must show a clear message.

Step-by-step

- Create a custom exception: class ParserError(Exception): pass

- Wrap all file operations in try/except FileNotFoundError — print "Error: file not found: {path}".

- Wrap all json.load() in try/except json.JSONDecodeError — print "Error: invalid JSON in {path}: {msg}".

- Wrap Pydantic validation in try/except ValidationError — print which field failed and why.

- Never let the program exit with a traceback — all errors must be caught and displayed cleanly.

- Test: run your program with a missing file, a broken JSON, and a JSON with wrong structure.

- Add a final test: empty input file (empty list []) — should produce empty output, not crash.

Watch out The subject explicitly says: your program must never crash unexpectedly. If it does during peer evaluation, you lose points immediately.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Python error handling best practices (Real Python) | Article | Patterns for graceful exception handling in Python — exactly what the subject demands |
| Python context managers (with statement) | Article | The subject requires context managers for file handling — use with open() always |
| Python logging module docs | Documentation | Alternative to print for error messages — gives you levels (ERROR, WARNING) for free |

| Task 2.4 Write unit tests for parser edge cases | Parser & Input Days 4–5 Est: 0.5h |
| --- | --- |

Objective Validate your parser works on all edge cases before moving to the LLM pipeline.

Step-by-step

- Create tests/test_parser.py (not submitted but essential for your own validation).

- Test 1: valid definitions file loads correctly.

- Test 2: valid prompts file loads correctly.

- Test 3: missing file raises ParserError with clear message.

- Test 4: malformed JSON raises ParserError with clear message.

- Test 5: definition with missing "name" field raises ParserError.

- Test 6: empty prompts list returns empty list (no crash).

- Run tests with: uv run pytest tests/ — confirm all pass.

Watch out Tests are not submitted but they are your safety net. Without them, you will discover parser bugs during peer review — too late.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| pytest official docs | Documentation | Getting started with pytest — fixtures, assert statements, running tests |
| pytest parametrize guide | Article | Test multiple edge cases in one test function — cleaner than writing 10 separate tests |
| unittest.mock docs | Documentation | Mock file open() to test error handling without needing real broken files |

# Phase 3 — LLM Pipeline

Days 6–9

| Task 3.1 Implement tokenization → input_ids pipeline | LLM Pipeline Days 6–9 Est: 0.5h |
| --- | --- |

Objective Build the first step of generation: convert a text prompt into token IDs the model understands.

Step-by-step

- Create generator.py with a class Generator.

- In __init__: load the Small_LLM_Model instance.

- Write a method prepare_input(prompt: str) -> list[int] that calls model.encode(prompt).

- Build the prompt string: combine the function definitions + the user prompt into one input text.

- Format: describe available functions in plain text at the top, then the user prompt at the bottom.

- Test: encode a short prompt, print the token IDs, then decode them back — confirm round-trip.

- Add type hints everywhere: prompt: str, return list[int].

Watch out The prompt format matters — the model needs context about available functions before seeing the user question. Spend time testing different prompt formats.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Prompt engineering guide (OpenAI cookbook) | Article | Best practices for formatting prompts that give LLMs clear structured context |
| Python type hints cheat sheet (mypy.readthedocs.io) | Reference | Quick reference for all type hint syntax — required for passing mypy |
| Tensor basics for LLM inference | Article | Understand what a tensor of logits looks like — shape [vocab_size] for one step |

| Task 3.2 Call get_logits_from_input_ids correctly | LLM Pipeline Days 6–9 Est: 0.5h |
| --- | --- |

Objective Successfully call the SDK to get raw logits from a token ID sequence.

Step-by-step

- Import the Tensor type from the SDK.

- Write a method get_logits(input_ids: list[int]) -> list[float].

- Convert input_ids list to the Tensor format the SDK expects.

- Call model.get_logits_from_input_ids(tensor) and retrieve the output.

- The output is logits over the entire vocabulary — shape is [vocab_size].

- Convert to a list of floats for easier manipulation.

- Test: print the top 5 token IDs by logit value for a sample input.

- Verify: the argmax (highest logit) corresponds to a reasonable next token.

Watch out Never call private methods (prefixed with _) from the SDK — the subject explicitly forbids it. Only use the 4 public methods documented.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| NumPy argmax docs | Documentation | Use numpy.argmax() to find the token with highest logit — the basis of greedy decoding |
| Softmax vs argmax in LLM decoding | Article | Understand why you use argmax (greedy) vs softmax sampling — and when each is appropriate |
| Python NumPy quickstart | Documentation | You are allowed to use numpy — learn array slicing and indexing for logit manipulation |

| Task 3.3 Build vocabulary map: token_id → string | LLM Pipeline Days 6–9 Est: 0.5h |
| --- | --- |

Objective Build the lookup structures that make constrained decoding possible.

Step-by-step

- Load the vocabulary JSON from model.get_path_to_vocabulary_json().

- Build: id_to_token: dict[int, str] — maps every token ID to its string.

- Build: token_to_ids: dict[str, list[int]] — maps every string to its possible IDs.

- Build: char_to_ids: dict[str, list[int]] — maps each character to IDs that start with it.

- Pre-compute: json_structural_ids: set[int] — IDs for {, }, [, ], :, ,, ".

- Pre-compute: digit_ids: set[int] — IDs for tokens that are or start with 0–9.

- Pre-compute: alpha_ids: set[int] — IDs for letter tokens.

- Cache all these as class attributes — you will query them thousands of times.

Watch out Many tokens include a leading space (e.g. " world"). When building char_to_ids, account for both " {" and "{" mapping to the open-brace character.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Python dict and set performance guide | Article | Set lookups are O(1) — use sets for your valid token IDs, not lists (faster masking) |
| JSON spec (RFC 7159) | Reference | Complete formal grammar of JSON — know every valid character at every position |
| Python defaultdict and Counter docs | Documentation | Useful for building multi-value mappings like token_to_ids efficiently |

| Task 3.4 Implement greedy token selection | LLM Pipeline Days 6–9 Est: 0.5h |
| --- | --- |

Objective Build the basic (unconstrained) token selection to test the generation loop before adding constraints.

Step-by-step

- Write a method select_token(logits: list[float], valid_ids: set[int] | None = None) -> int.

- If valid_ids is None: return int(numpy.argmax(logits)) — pure greedy, no constraint.

- If valid_ids is provided: set logits[i] = -inf for all i not in valid_ids, then argmax.

- Use float("-inf") to mask invalid tokens.

- Test greedy without constraints: generate 20 tokens from a test prompt and decode the result.

- Confirm the output is somewhat coherent text (even if not valid JSON yet).

- Add type hints and docstring per PEP 257.

Watch out Test the unconstrained generation first — if the LLM pipeline is broken, you need to know before adding the complexity of constraints.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Greedy decoding explained (Hugging Face blog) | Article | Clear explanation of greedy vs beam search vs sampling — you are implementing greedy |
| NumPy where and clip docs | Documentation | numpy.where() can apply the -inf mask efficiently on large arrays |
| Python float infinity | Reference | float("-inf") is the correct Python way to set a logit to negative infinity |

| Task 3.5 Test basic generation loop end-to-end | LLM Pipeline Days 6–9 Est: 1h |
| --- | --- |

Objective Run the full pipeline from prompt to decoded output — the skeleton before adding JSON constraints.

Step-by-step

- Write a method generate(prompt: str, max_tokens: int = 200) -> str.

- Loop: encode prompt → get logits → select token → append to input_ids → decode → repeat.

- Stop condition: stop token reached (e.g. EOS token from vocabulary) or max_tokens exceeded.

- Find the EOS token ID: look in the vocabulary for tokens like "<|endoftext|>" or "</s>".

- Decode the generated token IDs back to a string using model.decode().

- Test: run with a simple prompt like "The capital of France is" — confirm output is reasonable.

- Measure speed: how many tokens per second? Document this as your baseline.

Watch out The generation loop is the heart of the project. Make it correct before making it constrained. A working unconstrained loop is the foundation.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| The Illustrated GPT-2 (Jay Alammar) | Article | Best visual explanation of the autoregressive generation loop — matches exactly what you are building |
| Python time module docs | Documentation | Use time.time() to measure tokens/second — the subject requires processing under 5 minutes |
| Python generators and iterators guide | Article | Consider using a generator for the token stream — cleaner code, easier to add stopping conditions |

| Task 3.6 Add type hints + mypy checks | LLM Pipeline Days 6–9 Est: 0.5h |
| --- | --- |

Objective Make all code pass mypy with the flags the subject requires — no errors allowed.

Step-by-step

- Run: mypy . --warn-return-any --warn-unused-ignores --ignore-missing-imports --disallow-untyped-defs --check-untyped-defs

- Fix every error mypy reports — common ones: missing return type, Any in function signature, untyped lambda.

- For Tensor types from the SDK: use the correct import or use Any with a comment explaining why.

- Annotate all class attributes in __init__ with their types.

- Use Optional[X] or X | None for nullable values.

- Add return types to every method — even ones that return None.

- Run mypy again until it reports: "Success: no issues found".

Watch out mypy is mandatory. If it fails at peer review, you lose points. Run it continuously as you develop, not only at the end.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| mypy official documentation | Documentation | Reference for every mypy error code — look up what each error means and how to fix it |
| Python type hints for beginners (Real Python) | Article | Comprehensive guide with examples — covers Optional, Union, list[str], dict[str, int] |
| mypy cheat sheet | Reference | Quick lookup table for common type annotation patterns in Python |

# Phase 4 — Constrained Decoding

Days 10–14

| Task 4.1 Understand valid tokens at each JSON step | Constrained Decoding Days 10–14 Est: 1h |
| --- | --- |

Objective Map out a state machine for valid JSON so you know exactly which tokens are legal at each generation step.

Step-by-step

- Draw a state machine on paper with states: START, IN_OBJECT, KEY_START, KEY_BODY, POST_KEY, IN_VALUE_STRING, IN_VALUE_NUMBER, END.

- For each state, list which characters are valid — not which tokens, which characters.

- START: only { is valid.

- IN_OBJECT (after {): only " is valid (to start a key).

- KEY_BODY (inside "key"): any alphanumeric and underscore, then " to close.

- POST_KEY (after "key"): only : is valid.

- IN_VALUE_STRING: any character, then " to close.

- IN_VALUE_NUMBER: digits 0–9, ., -, then , or } to close.

- After a value: , (to continue) or } (to close the object).

- Translate each character set to a set of valid token IDs using your vocab map.

Watch out This is the hardest conceptual step. Take the full estimated time. A correct state machine makes the rest easy — a wrong one creates impossible bugs.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| JSON Grammar Railroad Diagram (json.org) | Reference | Visual finite automaton for JSON — use this to draw your state machine |
| Finite State Machines in Python | Article | How to implement a simple FSM in Python — translate your paper diagram to code |
| Lark Parser: EBNF for JSON | Reference | Formal EBNF grammar for JSON — defines every valid character at every position precisely |

| Task 4.2 Build constraint mask for JSON structure | Constrained Decoding Days 10–14 Est: 1h |
| --- | --- |

Objective Implement the constraint mask function that returns valid token IDs for the current JSON state.

Step-by-step

- Create decoder.py with a class ConstrainedDecoder.

- Track JSON state with a stack: e.g., ["object", "string"] means currently inside a string inside an object.

- Write method get_valid_tokens(current_json: str) -> set[int] that infers state from the partial JSON so far.

- Use your state machine from 4.1 to determine valid characters, then look up token IDs from vocab map.

- Handle token boundaries: some tokens are multi-character — only include a token if its entire string is valid at the current position.

- Test with partial JSON strings: after "{" the only valid next chars should map to the token for ".

- Add a unit test: assert that get_valid_tokens("") only returns token IDs for "{".

Watch out Multi-character tokens are tricky. The token "true" is one token — it is valid only when you are at the start of a boolean value. Handle these carefully.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Outlines library source code (GitHub) | Code reference | See how a real constrained decoder is built — do not copy it, but understand the patterns used |
| Regular expressions for JSON validation | Article | Use regex patterns to validate what characters are valid at each parser state |
| Python set operations docs | Documentation | set intersection (&), union (¦), difference (-) — use these to combine valid token sets efficiently |

| Task 4.3 Enforce schema: function name must match defs | Constrained Decoding Days 10–14 Est: 1h |
| --- | --- |

Objective Add the first semantic constraint: the generated function name must be one of the known function names.

Step-by-step

- At the "name" key value position in the JSON, the valid tokens are restricted to function names only.

- Pre-compute for each function name: the token IDs that spell out that name character by character.

- Track position in generation: once you have generated "name": " you know the next tokens must spell a valid function name.

- Use prefix matching: at each step, only allow tokens that are a valid prefix continuation of at least one function name.

- Example: if functions are ["fn_add", "fn_greet"], after generating "fn_" both are still valid; after "fn_a" only "fn_add" remains.

- When only one function remains and its name is complete, close the string with ".

- Test: generate with a prompt "add 2 and 3" — confirm the output name is "fn_add_numbers".

Watch out Prefix matching is key here. You cannot simply check "is this a valid name" — you must check "can this token continue a valid name". Think incrementally.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Trie data structure explained | Article | A trie is perfect for prefix matching — consider implementing one for function name constraints |
| Python str.startswith() docs | Documentation | Simple prefix checking without a trie — fine for small numbers of function names |
| LLM function calling blog (Anthropic research) | Article | How function calling works in production LLMs — good mental model for your implementation |

| Task 4.4 Enforce parameter types (number, string, boolean) | Constrained Decoding Days 10–14 Est: 1h |
| --- | --- |

Objective Add semantic constraints for parameter values based on their declared types in the function definition.

Step-by-step

- Track which parameter is currently being generated by parsing the partial JSON key.

- Look up the parameter type from the function definition.

- For type "number": valid tokens are digits, decimal point, minus sign, and closing " or } when number ends.

- For type "string": valid tokens are any characters, then the closing ".

- For type "boolean": valid tokens must spell exactly "true" or "false" using prefix matching.

- Combine type constraints with JSON structure constraints using set intersection.

- Test: for fn_add_numbers, parameters a and b should only generate numeric values.

- Test: for fn_greet, the name parameter should allow any string.

Watch out Numbers in JSON do not have quotes — "a": 42 not "a": "42". Make sure your state machine handles unquoted number values.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| JSON data types specification | Reference | Formal definition of JSON number, string, boolean formats — required for correct type constraints |
| Python isinstance and type checking | Documentation | How to check and enforce types at runtime in Python |
| Regex for JSON numbers | Reference | Regular expression that matches any valid JSON number — use this to validate generated numbers |

| Task 4.5 Set invalid logits to -inf before sampling | Constrained Decoding Days 10–14 Est: 0.5h |
| --- | --- |

Objective Wire the constraint mask into the generation loop — invalid tokens get -inf, then argmax.

Step-by-step

- In your generation loop, before calling select_token(), call get_valid_tokens(current_partial_json).

- Pass the valid token set to select_token() — it sets invalid logits to -inf.

- Use numpy for efficiency: logits_array[invalid_mask] = float("-inf") where invalid_mask is a boolean array.

- Build invalid_mask as: numpy.array([i not in valid_ids for i in range(vocab_size)]) — precompute if possible.

- After argmax, decode the selected token and append to your partial JSON string.

- Update your JSON state tracker with the new character.

- Test the full constrained loop: run it on "What is the sum of 2 and 3?" — output must be valid JSON.

Watch out Performance matters here — the mask is applied at every single token step. Pre-compute anything you can outside the loop.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| NumPy boolean indexing docs | Documentation | array[boolean_mask] = value — the most efficient way to apply your -inf mask |
| Python profiling with cProfile | Article | Profile your generation loop to find bottlenecks — the subject requires under 5 minutes total |
| NumPy array creation and operations cheat sheet | Reference | Quick reference for all the NumPy operations you need for logit manipulation |

| Task 4.6 Test: 100% valid JSON output on all inputs | Constrained Decoding Days 10–14 Est: 0.5h |
| --- | --- |

Objective Verify that every generated output is parseable JSON and conforms to the schema.

Step-by-step

- Run your program on the full provided test file.

- For each output: call json.loads() — if it raises JSONDecodeError, your constraint mask has a bug.

- Validate schema: check that "prompt", "name", "parameters" keys all exist.

- Validate name: check that the name matches a known function definition.

- Validate parameters: check that all required parameters are present and have the correct types.

- Log any failures with the prompt and partial JSON at failure point — this tells you which state transition is wrong.

- Fix and re-run until 0 failures on JSON validity, then check accuracy (function name and args correctness).

Watch out 100% valid JSON is mandatory. 90%+ accuracy on function selection is the goal. These are two different metrics — track them separately.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Python json module: loads() and JSONDecodeError | Documentation | How to parse and validate JSON in Python — your primary verification tool |
| jsonschema Python library | Library | Validate your output against a JSON schema — stronger than manual key checking |
| pytest parametrize for LLM output testing | Article | Pattern for testing many LLM outputs systematically — one test function, many prompts |

# Phase 5 — Output & Quality

Days 15–16

| Task 5.1 Format output JSON file correctly | Output & Quality Days 15–16 Est: 0.5h |
| --- | --- |

Objective Write the output file in exactly the format the subject specifies.

Step-by-step

- The output must be a JSON array of objects, each with: "prompt", "name", "parameters".

- Collect all results in a list during generation.

- Write with: json.dump(results, f, indent=2) — indent=2 for readability.

- Use ensure_ascii=False to handle non-ASCII characters in prompts.

- The output file path comes from --output argument (default: data/output/function_calls.json).

- Create the output directory if it does not exist: pathlib.Path(path).parent.mkdir(parents=True, exist_ok=True).

- Test: open the output file and manually verify the first 3 entries look correct.

Watch out The subject says no extra keys are allowed. Do not include any extra fields like "confidence" or "raw_output" — only prompt, name, parameters.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Python json.dump() docs | Documentation | All options for json.dump() — indent, ensure_ascii, sort_keys — use them correctly |
| Python pathlib.mkdir() docs | Documentation | Create output directories safely with parents=True, exist_ok=True |
| JSON Lines format (optional) | Reference | Alternative to JSON array for streaming large outputs — useful to know even if not used here |

| Task 5.2 Run flake8 & mypy --strict, fix all issues | Output & Quality Days 15–16 Est: 0.5h |
| --- | --- |

Objective Make your code pass all linting requirements specified in the subject.

Step-by-step

- Run: flake8 . — fix every PEP 8 violation (line length, unused imports, whitespace).

- Common flake8 fixes: lines > 79 chars → break with backslash or parentheses; unused imports → remove them.

- Run: mypy . --warn-return-any --warn-unused-ignores --ignore-missing-imports --disallow-untyped-defs --check-untyped-defs

- Fix all mypy errors — see Task 3.6 resources for guidance.

- Try the optional strict mode: mypy . --strict — fix any additional issues if you have time.

- Add # noqa: E501 only for lines that absolutely cannot be shortened (e.g. long URLs in comments).

- Final check: run both tools and confirm 0 errors before submission.

Watch out Lint must pass during peer review. Run lint after every major code change, not only at the end. Fixing 50 errors at once is painful.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| flake8 documentation | Documentation | All flake8 error codes and what they mean — look up any error you do not understand |
| PEP 8 style guide | Reference | The Python style standard flake8 enforces — read it once to understand all the rules |
| isort: sort Python imports automatically | Tool | Automatically sorts your imports in the correct order — prevents flake8 import errors |

| Task 5.3 Benchmark speed: all prompts under 5 minutes | Output & Quality Days 15–16 Est: 0.5h |
| --- | --- |

Objective Verify your implementation meets the performance requirement from the subject.

Step-by-step

- Add timing to your main loop: record start time before first prompt, end time after last.

- Print: "Processed {n} prompts in {seconds:.1f}s ({seconds/n:.2f}s per prompt)".

- Run the full test file and measure total time.

- If too slow: profile with cProfile to find the bottleneck.

- Optimization options: pre-compute the valid token sets for each known state; use numpy vectorized operations for masking.

- Cache vocabulary lookups — if you rebuild the vocab map on every call, that is a major slowdown.

- Target: under 5 minutes for the full test file on standard hardware.

Watch out Performance depends heavily on your masking implementation. If you use Python loops to apply the mask, it will be slow. Use numpy boolean indexing instead.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| Python cProfile docs | Documentation | Built-in profiler — run python -m cProfile -s cumtime your_script.py to find slow parts |
| NumPy performance tips | Article | Vectorized operations, avoid Python loops, use boolean indexing — all apply here |
| LRU cache in Python (functools.lru_cache) | Documentation | Cache results of expensive functions called with the same arguments repeatedly |

# Phase 6 — README & Submission

Days 17–18

| Task 6.1 Write README: Description, Instructions, Resources | README & Submission Days 17–18 Est: 0.5h |
| --- | --- |

Objective Write the mandatory README sections so anyone can understand and run your project.

Step-by-step

- Line 1 must be: *This project has been created as part of the 42 curriculum by <your-login>.*

- Description section: explain what function calling is, what constrained decoding is, and what your program does.

- Instructions section: step-by-step to install and run — uv sync, then the run command with example arguments.

- Resources section: list the papers, articles, and docs you used — be honest about AI usage.

- Algorithm section: explain your constrained decoding approach step by step.

- Design decisions section: explain why you chose your state machine approach, your Pydantic models, your file structure.

- Performance analysis: your benchmark results, tokens/second, accuracy on test file.

Watch out The README is read during peer review. A clear, detailed README shows you understand your own project — a missing or vague README loses points.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| How to write a good README (makeareadme.com) | Guide | Template and best practices for writing developer-friendly README files |
| Markdown guide (markdownguide.org) | Reference | All Markdown syntax for formatting — headers, code blocks, tables, links |
| 42 subject README requirements | Reference | Re-read the exact README requirements from the subject — check every mandatory section |

| Task 6.2 Add Makefile: install, run, debug, clean, lint | README & Submission Days 17–18 Est: 0.5h |
| --- | --- |

Objective Create the Makefile with all required rules as specified in the subject.

Step-by-step

- Create Makefile in project root (not inside src/).

- install: rule runs uv sync.

- run: rule runs uv run python -m src with any default arguments.

- debug: rule runs uv run python -m pdb -m src — uses Python built-in debugger.

- clean: rule removes __pycache__/, .mypy_cache/, *.pyc, data/output/.

- lint: rule runs flake8 . and mypy . with the exact flags from the subject.

- lint-strict (optional): runs mypy . --strict.

- Test each rule: make install, make lint, make run — confirm all work.

Watch out Makefile uses tabs not spaces for indentation — this is a common mistake. Use a proper text editor that shows whitespace.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| GNU Make manual (gnu.org) | Documentation | Official Make documentation — targets, dependencies, variables, phony targets |
| Makefile tutorial (makefiletutorial.com) | Tutorial | Friendly introduction to Makefiles — covers all the patterns you need for this project |
| Python pdb docs | Documentation | Python built-in debugger — required for the debug Makefile rule, understand basic commands |

| Task 6.3 Final review & git push | README & Submission Days 17–18 Est: 0.5h |
| --- | --- |

Objective Final checklist before submission — confirm everything is in place.

Step-by-step

- Verify repository structure: src/ at root, pyproject.toml, uv.lock, llm_sdk/, data/input/, README.md, Makefile.

- Do NOT include data/output/ in git — it is generated during evaluation.

- Add data/output/ to .gitignore.

- Run the full pipeline one more time from scratch: uv sync → make run → check output file.

- Run lint one more time: make lint — must be 0 errors.

- Read the subject one final time — check every requirement against your implementation.

- git add -A && git commit -m "final submission" && git push.

- Verify on the 42 intranet that your repository is updated and the correct branch is submitted.

Watch out Students lose points for submitting the wrong branch or forgetting files. Double-check your git repository on the intranet web interface after pushing.

Resources to read

| Resource | Type | Why read it |
| --- | --- | --- |
| 42 git submission guide (intranet) | Guide | Official guide for submitting via git on the 42 platform — re-read before pushing |
| git status and git log cheatsheet | Reference | Confirm what files are tracked and what your last commit includes before submitting |
| checklist-based code review (Google Engineering) | Article | Use a checklist for final review — prevents forgetting obvious things under pressure |